# WEEK-2

Below is Part 1 – (Questions 1 to 33) from your WEEK-2 (Software Project Management – Introduction) slides.
Format is plain text — no styling, no background — exactly as you requested.

Slide 2 – Waterfall Strengths
Q1. Which of the following is a strength of the Waterfall Model?
A) Handles changing requirements easily
B) Provides strong management control
C) Allows overlapping of phases
D) Encourages continuous customer feedback
✅ Answer: B) Provides strong management control

Q2. The Waterfall Model is easy to understand because
A) it has clearly defined milestones
B) it minimizes documentation
C) it avoids planning
D) it supports parallel development
✅ Answer: A) it has clearly defined milestones

Slide 3 – Waterfall Deficiencies
Q3. A major drawback of the Waterfall Model is that
A) requirements are frozen early
B) testing happens in every phase
C) customers see the system early
D) integration is continuous
✅ Answer: A) requirements are frozen early

Q4. In the Waterfall Model, integration occurs
A) incrementally
B) after every module
C) as one big bang at the end
D) during coding
✅ Answer: C) as one big bang at the end

Slide 4 – When to Use Waterfall Model
Q5. The Waterfall Model is suitable when
A) requirements are stable and known
B) project involves uncertain technology
C) customer feedback changes frequently
D) developers are inexperienced
✅ Answer: A) requirements are stable and known

Slide 7–9 – V Model Overview
Q6. The V-Model is primarily a variant of which model?
A) Spiral Model
B) Waterfall Model
C) Agile Model
D) RAD Model
✅ Answer: B) Waterfall Model

Q7. The main emphasis of the V-Model is on
A) cost reduction
B) verification and validation
C) code reuse
D) parallel testing
✅ Answer: B) verification and validation

Q8. In the V-Model, testing activities are
A) done after implementation only
B) planned in parallel with development
C) performed only by testers
D) done once at the end
✅ Answer: B) planned in parallel with development

Slide 11 – V Model Strengths
Q9. Which of the following is a strength of the V-Model?
A) Allows flexible overlapping of phases
B) Emphasizes verification from early stages
C) Avoids test planning
D) Reduces documentation
✅ Answer: B) Emphasizes verification from early stages

Slide 12 – V Model Weaknesses
Q10. The V-Model does not handle:
A) changes to requirements easily
B) planning for testing
C) risk assessment
D) any kind of design documentation
✅ Answer: A) changes to requirements easily

Slide 13 – When to Use V Model
Q11. The V-Model is most suitable for systems requiring
A) quick prototypes
B) high reliability and safety
C) experimental features
D) uncertain requirements
✅ Answer: B) high reliability and safety

Slide 15–24 – Prototyping Model
Q12. The Prototyping Model is derived from which model?
A) Incremental Model
B) Waterfall Model
C) Spiral Model
D) RAD Model
✅ Answer: B) Waterfall Model

Q13. A prototype is mainly built to A) improve performance B) illustrate system features to users C) avoid testing D) eliminate documentation
✅ Answer: B) illustrate system features to users

Q14. (MSQ) Advantages of Prototyping include:
A) Improved user involvement
B) Reduced maintenance costs
C) Longer development time
D) Better communication between users and developers
✅ Answers: A, B, D

Q15. (MSQ) Disadvantages of Prototyping are:
A) Sometimes expensive
B) Risk of over-engineering
C) No user feedback
D) Unusable for unclear requirements
✅ Answers: A, B

Q16. The Prototyping Model is useful when requirements are
A) clearly defined from the start
B) partially known and need clarification
C) unchanging
D) irrelevant to users
✅ Answer: B) partially known and need clarification

Slide 27–30 – Waterfall Limitations
Q17. The main difficulty of waterfall-based models is A) inability to accommodate changes during development B) too much customer feedback C) lack of testing D) no planning
✅ Answer: A) inability to accommodate changes during development

Q18. Approximately what percentage of requirements typically change during development according to the slides?
A) 10%
B) 25%
C) 40%
D) 70%
✅ Answer: C) 40%

Slide 31–37 – Incremental Model
Q19. The Incremental Model is based on building the system
A) in one final release
B) in a sequence of versions
C) without testing
D) with no planning
✅ Answer: B) in a sequence of versions

Q20. (MSQ) Benefits of Incremental Development include:
A) Facilitates changes
B) Faster feedback
C) Foundation for Agile methods
D) Requires no iterations
✅ Answers: A, B, C

Q21. In the Incremental Model, each iteration is A) a short mini-project with a lifecycle B) a prototype only for demo C) without testing D) dependent on RAD
✅ Answer: A) a short mini-project with a lifecycle

Slide 38–41 – Incremental Process & V/C Ratio
Q22. The V/C ratio represents A) Velocity to complexity
B) Value to cost
C) Verification to coding
D) Version to completion
✅ Answer: B) Value to cost

Q23. According to the example, the feature with the highest V/C ratio should be implemented
A) last
B) first
C) randomly
D) after testing
✅ Answer: B) first

Slide 42–49 – RAD Model
Q24. RAD stands for
A) Rapid Application Development
B) Ready Architecture Design
C) Reactive Analysis Design
D) Reliable Application Delivery
✅ Answer: A) Rapid Application Development

Q25. (MSQ) Goals of the RAD model are:
A) Reduce time and cost
B) Facilitate early changes
C) Reduce reuse of code
D) Eliminate testing
✅ Answers: A, B

Q26. In RAD, each iteration is called a A) prototype loop
B) time box
C) sprint
D) phase
✅ Answer: B) time box

Q27. RAD achieves fast prototyping using
A) specialized visual tools and reusable components
B) manual coding only
C) no planning
D) high-performance hardware
✅ Answer: A) specialized visual tools and reusable components

Q28. (MSQ) RAD is unsuitable for applications where
A) high performance is critical
B) few reusable components exist
C) requirements are stable
D) the system cannot be modularized
✅ Answers: A, B, D

Slide 50–59 – Evolutionary Model
Q29. Evolutionary model recognizes that
A) requirements change over time
B) requirements never change
C) users should be excluded early
D) design should be frozen
✅ Answer: A) requirements change over time

Q30. (MSQ) Advantages of the Evolutionary Model include:
A) Better handling of changing requirements
B) Users get early software versions
C) Core modules thoroughly tested
D) No need for feedback
✅ Answers: A, B, C

Q31. Each iteration in the Evolutionary Model ends with
A) a tested, executable system
B) a requirements document only
C) a proposal without code
D) unverified prototype
✅ Answer: A) a tested, executable system

Q32. Iteration length in the Evolutionary Model is usually
A) less than a day
B) 2 to 6 weeks
C) 6 months
D) 1 year
✅ Answer: B) 2 to 6 weeks

Q33. A key problem of the Evolutionary Model is that
A) it is too predictable
B) it can be hard to manage and may not converge
C) it needs no testing
D) it freezes requirements early
✅ Answer: B) it can be hard to manage and may not converge

Here’s Part 2 (Q34–65) — continuing from your WEEK-2 NPTEL slides (Software Project Management).
These cover Spiral Model, Agile, Extreme Programming (XP), and Scrum topics.
All in clean plain text, NPTEL-style — 45 MCQs + 20 MSQs total (this half contains the remaining mix).

Slide 64–70 – Spiral Model
Q34. Who proposed the Spiral Model?
A) Barry Boehm
B) Frederick Brooks
C) Kent Beck
D) Craig Larman
✅ Answer: A) Barry Boehm

Q35. The main feature of the Spiral Model is
A) risk handling in each phase
B) minimal documentation
C) rapid delivery of prototypes only
D) lack of iteration
✅ Answer: A) risk handling in each phase

Q36. In the Spiral Model, each loop of the spiral represents
A) a project milestone
B) a phase of software process
C) a test cycle
D) a sprint
✅ Answer: B) a phase of software process

Q37. (MSQ) Major activities in the Spiral Model include:
A) Objective setting
B) Risk assessment and reduction
C) Prototype development
D) Final release without feedback
✅ Answers: A, B, C

Q38. The Spiral Model is often called a
A) Meta model
B) Incremental model
C) Agile model
D) Linear model
✅ Answer: A) Meta model

Q39. (MSQ) The Spiral Model combines features of
A) Waterfall Model
B) Evolutionary Model
C) Agile Model
D) RAD Model
✅ Answers: A, B

Slide 71–74 – Agile Model
Q40. Agile development emphasizes
A) flexibility and responsiveness to change
B) strict process and documentation
C) no customer involvement
D) minimal communication
✅ Answer: A) flexibility and responsiveness to change

Q41. Agile was introduced mainly to overcome
A) shortcomings of Waterfall Model
B) use of prototypes
C) lack of documentation
D) lack of testing
✅ Answer: A) shortcomings of Waterfall Model

Q42. (MSQ) The Agile Manifesto values include:
A) Individuals and interactions over processes and tools
B) Working software over comprehensive documentation
C) Customer collaboration over contract negotiation
D) Responding to change over following a plan
✅ Answers: A, B, C, D

Q43. In Agile, requirements are developed
A) as one complete specification
B) incrementally in small parts
C) after testing
D) before project start only
✅ Answer: B) incrementally in small parts

Slide 75–80 – Agile Techniques and Principles
Q44. “User stories” in Agile are
A) short, simple descriptions of features from the user’s view
B) detailed design documents
C) test cases
D) database diagrams
✅ Answer: A) short, simple descriptions of features from the user’s view

Q45. (MSQ) Common Agile methodologies include:
A) XP
B) Scrum
C) Crystal
D) RUP
✅ Answers: A, B, C

Q46. “Spike” in Agile terminology refers to
A) a temporary program to explore solutions
B) a long-term project
C) a regression test
D) a database test
✅ Answer: A) a temporary program to explore solutions

Q47. (MSQ) Key principles of Agile development are:
A) Frequent delivery of working software
B) Face-to-face communication
C) Quick response to requirement changes
D) Rigid long-term planning
✅ Answers: A, B, C

Q48. The primary measure of progress in Agile is
A) number of documents produced
B) incremental release of working software
C) team meetings
D) planned hours
✅ Answer: B) incremental release of working software

Q49. Agile documentation should be
A) concise and only as detailed as necessary
B) highly formal and lengthy
C) avoided completely
D) prepared only after project completion
✅ Answer: A) concise and only as detailed as necessary

Slide 81–84 – Agile Limitations
Q50. (MSQ) Agile model shortcomings include:
A) Requires highly skilled team members
B) Difficult to manage feature creep
C) Easy to maintain after team disperses
D) Hard to get external review
✅ Answers: A, B, D

Q51. Agile development derives agility primarily through
A) tacit team knowledge rather than documentation
B) heavy upfront planning
C) strict milestones
D) continuous design freezing
✅ Answer: A) tacit team knowledge rather than documentation

Slide 85–91 – Extreme Programming (XP)
Q52. Who proposed Extreme Programming (XP)?
A) Kent Beck
B) Barry Boehm
C) Frederick Brooks
D) Tom Glib
✅ Answer: A) Kent Beck

Q53. The main idea of XP is to
A) take good practices to extreme levels
B) avoid testing completely
C) delay integration
D) reduce customer feedback
✅ Answer: A) take good practices to extreme levels

Q54. (MSQ) Practices taken to extreme in XP include:
A) Pair programming
B) Continuous integration
C) Minimal testing
D) Refactoring and simple design
✅ Answers: A, B, D

Q55. In XP, “test-driven development” means
A) writing tests before code implementation
B) coding first, testing later
C) testing after delivery
D) automated testing only
✅ Answer: A) writing tests before code implementation

Q56. (MSQ) XP promotes values such as:
A) Communication
B) Simplicity
C) Feedback
D) Courage
✅ Answers: A, B, C, D

Q57. The recommended team size for XP is typically
A) small and collaborative
B) large and distributed
C) outsourced teams
D) non-technical teams
✅ Answer: A) small and collaborative

Slide 93–104 – Scrum Framework
Q58. Scrum is primarily a(n)
A) Agile process framework
B) Waterfall technique
C) Testing methodology
D) Documentation process
✅ Answer: A) Agile process framework

Q59. Scrum projects progress in a series of
A) sprints
B) waterfalls
C) prototypes
D) loops
✅ Answer: A) sprints

Q60. The duration of a typical sprint is about
A) one month
B) six months
C) one week
D) one year
✅ Answer: A) one month

Q61. (MSQ) Scrum roles include:
A) Product Owner
B) Scrum Master
C) Development Team
D) External Auditor
✅ Answers: A, B, C

Q62. The Product Owner’s main responsibility is to
A) prioritize features in the product backlog
B) test all user stories
C) manage daily stand-ups
D) remove impediments
✅ Answer: A) prioritize features in the product backlog

Q63. The Scrum Master acts as
A) facilitator and shield from external interferences
B) chief designer
C) project sponsor
D) product marketer
✅ Answer: A) facilitator and shield from external interferences

Q64. Daily Scrum meetings are
A) 15-minute stand-up meetings for quick status
B) long planning sessions
C) optional for team members
D) meant for management only
✅ Answer: A) 15-minute stand-up meetings for quick status

Q65. (MSQ) Common Scrum artifacts include:
A) Product Backlog
B) Sprint Backlog
C) Burndown Chart
D) Design Blueprint
✅ Answers: A, B, C

# ASSIGNMENT QUESTIONS

## Assignment 2 – Software Project Management (Week 2)

(Type of Question: MCQ / MSQ – Total = 10 × 1 = 10 marks)

### Q1.

Which of the following SDLC models would be suitable for use in a moderate-sized project involving customization of a student registration and grading package for academic institutions?
Assume the project would be developed by a team of experienced personnel and that the schedule for the project has been very aggressively set.

a) Spiral model
b) Iterative waterfall model
c) Classical waterfall model
d) V model
e) Agile model
f) Prototyping model

✅ Correct Answer: e) Agile model

Explanation: Agile fits fast-paced, time-constrained customization projects needing quick iterations and frequent feedback.

### Q2.

Which of the following are not Agile software-development methodologies?

a) Extreme Programming (XP)
b) Scrum
c) Prototyping model
d) Lean software development
e) V model
f) Spiral model

✅ Correct Answers: c) Prototyping model e) V model f) Spiral model

Explanation: XP, Scrum, and Lean are Agile; Prototyping, V-Model, and Spiral belong to plan-driven approaches.

### Q3.

Members of a Scrum team are not expected to answer which questions during a daily Scrum meeting?

a) What did you do yesterday?
b) What will you do today?
c) Why are you getting delayed?
d) What obstacles are in your way?
e) How do you rate your contribution to the current sprint?

✅ Correct Answers: c) Why are you getting delayed? e) How do you rate your contribution to the current sprint?

Explanation: Daily Scrum is for coordination and progress sharing—not for personal evaluation or blame.

### Q4.

Which of the following are not true of sprints in the Scrum development process?

a) It is the fundamental process flow of Scrum
b) Different sprints in a Scrum project overlap in time
c) A sprint is a month-long iteration during which incremental product functionality is completed
d) During a sprint, customer feedback is continually obtained and the increment being developed is accordingly modified
e) During a sprint, each working day begins with a daily Scrum meeting

✅ Correct Answers: b) Different sprints overlap in time d) Customer feedback is continually obtained and increment modified

Explanation: Sprints are time-boxed and non-overlapping; feedback is applied in the next sprint, not the current one.

### Q5.

How is agility achieved in the Agile model of software development?

a) Elaborate documentation
b) Fitting the process to the project
c) Rigorous planning
d) Avoidance of things that waste time
e) Postponing integration testing towards the end of the project
f) Prototype construction

✅ Correct Answers: b) Fitting the process to the project d) Avoidance of things that waste time

Explanation: Agility comes from tailoring the process and eliminating non-value-adding activities.

### Q6.

Which of the following are major shortcomings of the Waterfall model in present-day software projects?

a) Feasibility study conducted too early
b) An early and complete requirements specification is required
c) Testing conducted at unit, integration, and system levels
d) Review of documents required
e) Code review before unit testing
f) One-shot software delivery made to customer at project end

✅ Correct Answers: b) Early complete requirements needed f) One-shot delivery to customer

Explanation: Waterfall requires all requirements up front and delivers only at the end—no intermediate feedback.

### Q7.

Which activity is performed during the requirements-analysis phase in a Waterfall process?

a) Identify requirements
b) Build a prototype
c) Identify ambiguity, inconsistency, and incompleteness in gathered requirements
d) Allocate resources for specification
e) Document requirements in SRS

✅ Correct Answer: c) Identify ambiguity, inconsistency, and incompleteness in gathered requirements

Explanation: Analysis refines requirements by detecting and resolving gaps before documentation.

### Q8.

Which of the following are not true of sprints in the Scrum process?
(Duplicate of Q4 — appears again in assignment)

✅ Correct Answers: b) Different sprints overlap d) Customer feedback continually modifies increment

Explanation: Scrum sprints are sequential; scope fixed within a sprint; feedback goes into next iteration.

### Q9.

In the Agile model, why are spikes constructed during development?

a) To explore potential solutions
b) To propose a common vision of requirements
c) To restructure code without changing behavior
d) To construct simpler use cases
e) To reduce sprint duration

✅ Correct Answer: a) To explore potential solutions

Explanation: A spike is a time-boxed research task for investigating or evaluating technical solutions before implementation.

### Q10.

Agile model advocates which of the following approaches?

a) Deliver “quick and dirty” increments for speed
b) Release something simple as fast as possible — may not be valuable
c) Deliver something of business value as quickly as possible with right quality
d) Deliver only after complete documentation and sign-off
e) Deliver any artifact (e.g., requirements, design, test cases, code) each increment

✅ Correct Answer: c) Deliver something of business value as quickly as possible with the right level of quality

Explanation: Agile focuses on early and continuous delivery of working software that has real business value.

# ASSIGNMENT BASED QUESTIONS

## Assignment Practice: Software Project Management – Week 2

### (Type: MCQ / MSQ | Total: 30 × 1 mark = 30 marks)

### Q1.

Which of the following is a major strength of the Waterfall model?
a) Easy to accommodate requirement changes
b) High management control and milestone visibility
c) Allows overlapping of phases
d) Encourages iterative feedback

✅ Correct Answer: b) High management control and milestone visibility
Explanation: Waterfall offers strong managerial control with clearly defined milestones.

### Q2.

Which of the following are deficiencies of the Waterfall model?
a) Requires early complete requirements
b) Supports customer preview during development
c) Integration happens only once at the end
d) Enables parallel verification

✅ Correct Answers: a) Requires early complete requirements, c) Integration happens only once at the end
Explanation: Waterfall assumes fixed requirements and performs integration late in the lifecycle.

### Q3.

When is the Waterfall model best suited?
a) Requirements are unclear and evolving
b) Technology is unknown
c) Requirements are stable and well known
d) Risk management is the top priority

✅ Correct Answer: c) Requirements are stable and well known
Explanation: Waterfall works best for stable, well-defined projects with known technologies.

### Q4.

The V-model primarily emphasizes which aspect of software development?
a) Risk management
b) Verification and validation
c) Rapid prototyping
d) Incremental delivery

✅ Correct Answer: b) Verification and validation
Explanation: The V-model ensures that each development phase has a corresponding testing phase.

### Q5.

Which is not true of the V-model?
a) Emphasizes planning tests early
b) Allows iteration between phases
c) Provides testability of deliverables
d) Is suitable for high-reliability systems

✅ Correct Answer: b) Allows iteration between phases
Explanation: V-model is rigid — it doesn’t support overlapping or iterative phases.

### Q6.

The V-model is a good choice for:
a) Research-oriented projects
b) Safety-critical embedded systems
c) Projects with changing requirements
d) Projects using experimental technologies

✅ Correct Answer: b) Safety-critical embedded systems
Explanation: The V-model ensures rigorous validation, suited for reliability-critical systems.

### Q7.

In the Prototyping model, the prototype is built mainly to:
a) Replace the final system
b) Explore unclear requirements
c) Increase development cost
d) Avoid user involvement

✅ Correct Answer: b) Explore unclear requirements
Explanation: A prototype helps refine requirements by showing users a working sample.

### Q8.

Which statements about the Prototyping model are true?
a) Reduces need for documentation
b) Facilitates improved user involvement
c) Suitable when requirements are well known
d) Final system is built from prototype code

✅ Correct Answers: a) Reduces need for documentation, b) Facilitates improved user involvement
Explanation: Prototyping improves communication and reduces documentation effort, but the prototype is usually discarded.

### Q9.

A major disadvantage of the Prototyping model is:
a) Expensive for small systems
b) Leads to over-engineering
c) Lacks customer involvement
d) Low quality of design

✅ Correct Answers: a) Expensive for small systems, b) Leads to over-engineering
Explanation: Prototype projects may add unnecessary sophistication or cost for small projects.

### Q10.

Which model directly evolved from limitations of the Waterfall model?
a) Spiral model
b) V model
c) Agile model
d) Incremental model

✅ Correct Answer: d) Incremental model
Explanation: Incremental development improves upon Waterfall by delivering small, usable increments.

### Q11.

In the Incremental model, each increment is:
a) Independent and never integrated
b) Delivered sequentially as mini-projects
c) Developed after full requirements are known
d) Developed in parallel to all others

✅ Correct Answer: b) Delivered sequentially as mini-projects
Explanation: Each increment builds on the previous one and is integrated into the system.

### Q12.

A key advantage of the Incremental model is:
a) Late customer feedback
b) Reduced flexibility
c) Easier change accommodation
d) High cost of each iteration

✅ Correct Answer: c) Easier change accommodation
Explanation: Incremental development allows feedback and changes at the end of each increment.

### Q13.

RAD (Rapid Application Development) achieves speed primarily through:
a) Rewriting all code manually
b) Reuse of components and visual tools
c) Ignoring testing
d) Long-term planning

✅ Correct Answer: b) Reuse of components and visual tools
Explanation: RAD emphasizes rapid prototyping and reuse for faster development.

### Q14.

RAD is suitable for projects:
a) Requiring high reliability
b) With modular structure and flexible requirements
c) With no available reusable components
d) Demanding high performance

✅ Correct Answer: b) With modular structure and flexible requirements
Explanation: RAD works best for modular, low-risk applications with reusable components.

### Q15.

In the RAD model, each iteration is called a:
a) Time box
b) Sprint
c) Phase
d) Release

✅ Correct Answer: a) Time box
Explanation: RAD uses fixed “time boxes” for quick development cycles.

### Q16.

Which of the following models emphasizes risk management?
a) Spiral model
b) V model
c) Waterfall model
d) Prototyping model

✅ Correct Answer: a) Spiral model
Explanation: Spiral model’s core feature is risk analysis and resolution at each iteration.

### Q17.

In the Spiral model, each loop represents:
a) A new version of the product
b) The same phase repeated
c) Independent subsystems
d) A release cycle without risk review

✅ Correct Answer: a) A new version of the product
Explanation: Each loop adds functionality and refines the product further.

### Q18.

Spiral model is considered a:
a) Meta-model
b) Subset of Agile
c) Type of RAD
d) Rigid sequential process

✅ Correct Answer: a) Meta-model
Explanation: Spiral integrates aspects of other models like Waterfall and Prototyping, serving as an umbrella process.

### Q19.

The Evolutionary model differs from Waterfall because it:
a) Freezes requirements early
b) Develops in small iterations
c) Delivers only once
d) Discourages user feedback

✅ Correct Answer: b) Develops in small iterations
Explanation: Evolutionary model builds the system gradually through multiple iterations.

### Q20.

Which is not an advantage of the Evolutionary model?
a) Better management of change
b) Early user feedback
c) Easy project scheduling
d) Early training and releases

✅ Correct Answer: c) Easy project scheduling
Explanation: Evolutionary models are flexible but difficult to plan and manage precisely.

### Q21.

Agility in the Agile model is achieved by:
a) Strict documentation
b) Tailoring process to project needs
c) Avoiding all planning
d) Developing all features upfront

✅ Correct Answer: b) Tailoring process to project needs
Explanation: Agile promotes adaptability and avoids unnecessary processes.

### Q22.

Which of the following is not part of the Agile Manifesto?
a) Individuals and interactions over processes and tools
b) Comprehensive documentation over working software
c) Customer collaboration over contract negotiation
d) Responding to change over following a plan

✅ Correct Answer: b) Comprehensive documentation over working software
Explanation: Agile values working software more than heavy documentation.

### Q23.

Which of these are examples of Agile methodologies?
a) XP
b) Scrum
c) Lean
d) Spiral

✅ Correct Answers: a) XP, b) Scrum, c) Lean
Explanation: XP, Scrum, and Lean are Agile; Spiral is plan-driven.

### Q24.

In Agile, a spike is used to:
a) Reduce sprint duration
b) Explore a potential solution
c) Refactor the design
d) Plan long-term roadmaps

✅ Correct Answer: b) Explore a potential solution
Explanation: Spikes are time-boxed tasks to research technical feasibility.

### Q25.

Which of the following are key roles in Scrum?
a) Product Owner
b) Scrum Master
c) Sprint Leader
d) Development Team

✅ Correct Answers: a) Product Owner, b) Scrum Master, d) Development Team
Explanation: Scrum defines these three official roles only.

### Q26.

Daily Scrum meetings are used to discuss:
a) Project budgeting
b) Personal ratings
c) Yesterday’s work, today’s plan, and obstacles
d) Testing strategies

✅ Correct Answer: c) Yesterday’s work, today’s plan, and obstacles
Explanation: Daily Scrums synchronize progress and identify blockers.

### Q27.

Which question is not appropriate in a daily Scrum?
a) What did you do yesterday?
b) What obstacles are in your way?
c) Why are you late?
d) What will you do today?

✅ Correct Answer: c) Why are you late?
Explanation: Scrum meetings avoid blame; they focus on coordination.

### Q28.

During a Scrum sprint:
a) Customer feedback continuously changes the sprint scope
b) No changes are allowed once sprint begins
c) Multiple sprints overlap
d) Each day starts without meetings

✅ Correct Answer: b) No changes are allowed once sprint begins
Explanation: Sprint scope is frozen; new feedback applies to future sprints.

### Q29.

Extreme Programming (XP) emphasizes which practices?
a) Pair programming
b) Continuous integration
c) Test-driven development
d) Heavy documentation

✅ Correct Answers: a) Pair programming, b) Continuous integration, c) Test-driven development
Explanation: XP promotes small, frequent releases with testing and collaboration at the core.

### Q30.

Agile’s main goal is to:
a) Deliver any product as fast as possible
b) Deliver working software of business value quickly
c) Reduce cost by avoiding testing
d) Produce complete documentation

✅ Correct Answer: b) Deliver working software of business value quickly
Explanation: Agile focuses on early, valuable, quality-driven software delivery.