# WEEK 4(GEMINI)

### Questions 1-75

QUESTION 1: (Based on Q1 Assignment)

Which of the following is NOT considered an overhead cost in a software project?

a. Cost of building maintenance and rent

b. Cost of lighting

c. Cost of networking

d. Staff salary

Correct Answer: d. Staff salary

QUESTION 2: (Based on Q2 Assignment)

In a software project, what is the fundamental measure of work?

a. Cost

b. Effort

c. Duration

d. Size

Correct Answer: d. Size

QUESTION 3: (Based on Q3 Assignment)

In which estimation method is the cost of a project computed by comparing the project to similar completed projects?

a. Parametric Models

b. Basic Expert Judgment Technique

c. Analogy-Based Method

d. Price to win

Correct Answer: c. Analogy-Based Method

QUESTION 4: (Based on Q4 Assignment)

Which one of the following is TRUE regarding the algorithmic estimation model (COCOMO)?

a. It takes less time.

b. It is easy to modify input data and refine formulas.

c. It can easily deal with exceptional conditions, such as exceptional teamwork.

d. It is not able to support a sensitivity analysis.

Correct Answer: b. It is easy to modify input data and refine formulas.

QUESTION 5: (Based on Q5 Assignment)

Consider a transaction project of 60,000 lines of code. Productivity is about 400 SLOC/person-month. What will be the effort required to develop the project?

a. 60 person-month

b. 100 person-month

c. 120 person-month

d. 150 person-month

Correct Answer: d. 150 person-month

QUESTION 6: (Based on Q6 Assignment)

Albrecht's function point measure for a project is computed from which document?

a. The design document

b. The code implementing the requirements

c. The test summary report

d. The software requirements specification document

Correct Answer: d. The software requirements specification document

QUESTION 7: (Based on Q7 Assignment)

In a software project, if the degree of influence (DI) for each of the 14 General System Characteristics is 4, then what will be the value of VAF (Value Adjustment Factor)?

a. 1.07

b. 1.21

c. 2.07

d. 1.31

Correct Answer: b. 1.21

QUESTION 8: (Based on Q8 Assignment)

Which of the following is TRUE regarding function point analysis?

a. It considers the algorithmic complexity of a function.

b. It is hard to fudge.

c. It is not language independent.

d. It does not require any training.

Correct Answer: b. It is hard to fudge.

QUESTION 9: (Based on Q9 Assignment)

Which of the following is considered while estimating the object points?

a. Number of operators in the code

b. Number of operands in the code

c. Number of separate screens displayed

d. Number of modules in the code (as a secondary consideration not primary count)

Correct Answer: c. Number of separate screens displayed

QUESTION 10: (Based on Q10 Assignment)

Consider a project with 30 user inputs, 20 user outputs, 10 user inquiries, 5 user files, and 4 external interfaces. Assuming all weighting factors are average, what will be the unadjusted function points (UFP) for the project?

a. 169

b. 269

c. 338

d. 438

Correct Answer: c. 338

QUESTION 11: (Based on Q11 Batch 2)

The core principle of the Analogy-Based Estimation method is its reliance on:

a. Mathematical formulas derived from historical data.

b. The subjective consensus of multiple experts.

c. Comparing a new project to similar completed projects.

d. Determining the maximum price the client is willing to pay.

Correct Answer: c. Comparing a new project to similar completed projects.

QUESTION 12: (Based on Q12 Batch 2)

Which statement is TRUE regarding the algorithmic estimation model (e.g., COCOMO)?

a. It can easily deal with exceptional non-quantifiable conditions like exceptional teamwork.

b. It is able to support a sensitivity analysis by easily modifying input data.

c. It takes less time to produce an estimate compared to analogy methods.

d. It produces non-repeatable estimations for the same set of inputs.

Correct Answer: b. It is able to support a sensitivity analysis by easily modifying input data.

QUESTION 13: (Based on Q13 Batch 2)

A project has an estimated Effort of 200 person-months and the development team's Productivity is 500 SLOC/person-month. What is the estimated size of the project in Kilo Lines of Code (KSLOC)?

a. 60 KSLOC

b. 80 KSLOC

c. 100 KSLOC

d. 120 KSLOC

Correct Answer: b. 80 KSLOC

QUESTION 14: (Based on Q14 Batch 2)

Which of the following cost categories is always considered a direct project cost?

a. Electricity bills for the entire office floor.

b. Rent for the development center building.

c. Salary paid to the Project Manager dedicated full-time to the project.

d. Cost of new software licenses shared across all company projects.

Correct Answer: c. Salary paid to the Project Manager dedicated full-time to the project.

QUESTION 15: (Based on Q15 Batch 2)

A key difference between Function Point (FP) measure and Lines of Code (LOC) measure is that FP:

a. Is language-dependent, while LOC is not.

b. Is computed early in the lifecycle from the requirements document.

c. Requires knowledge of the system's size after implementation is complete.

d. Is easily manipulated or "fudged" compared to LOC.

Correct Answer: b. Is computed early in the lifecycle from the requirements document.

QUESTION 16: (Based on Q16 Batch 2)

If the Total Degree of Influence (TDI) for the 14 General System Characteristics (GSCs) in a Function Point Analysis is 49, what is the calculated Value Adjustment Factor (VAF)?

a. 1.07

b. 1.14

c. 1.18

d. 1.25

Correct Answer: b. 1.14

QUESTION 17: (Based on Q17 Batch 2)

Which combination of units is correctly used in the formula $\text{Effort} = \text{Productivity}^{-1} \times \text{Size}$ to yield effort in person-months?

a. Size in KSLOC and Productivity in SLOC/person-month.

b. Size in Function Points (FP) and Productivity in FP/person-month.

c. Size in SLOC and Productivity in person-month/SLOC.

d. Size in KLOC and Productivity in SLOC/person-month.

Correct Answer: b. Size in Function Points (FP) and Productivity in FP/person-month.

QUESTION 18: (Based on Q18 Batch 2)

The Delphi Estimation Technique is a refinement of which basic estimation approach?

a. Algorithmic Models

b. Price to Win

c. Basic Expert Judgment Technique

d. Analogy-Based Method

Correct Answer: c. Basic Expert Judgment Technique

QUESTION 19: (Based on Q19 Batch 2)

Which of the following statements is TRUE about the standard Function Point Analysis process?

a. The algorithmic complexity of a function is a primary input to the UFP calculation.

b. The process does not require specialized training for accurate application.

c. The unadjusted function point (UFP) count is multiplied by the Value Adjustment Factor (VAF) to get the Adjusted Function Point (AFP).

d. It is easy to manipulate (fudge) the count compared to KLOC estimation.

Correct Answer: c. The unadjusted function point (UFP) count is multiplied by the Value Adjustment Factor (VAF) to get the Adjusted Function Point (AFP).

QUESTION 20: (Based on Q20 Batch 2)

A software project is classified as a transaction project with a size of 120 KSLOC. If the industry standard effort for this project is $\mathbf{0.8}$ person-months/KSLOC, what is the estimated effort?

a. 96 person-months

b. 120 person-months

c. 150 person-months

d. 960 person-months

Correct Answer: a. 96 person-months

QUESTION 21: (Based on Q21 Batch 2)

If a project is estimated using Price-to-Win estimation, it means the project cost is being set primarily by:

a. Detailed bottom-up analysis of tasks and resources.

b. What the company needs to earn to break even.

c. The competitive market and what the customer is willing to pay.

d. Automated algorithmic models for accuracy.

Correct Answer: c. The competitive market and what the customer is willing to pay.

QUESTION 22: (Based on Q22 Batch 2)

Which of the following is a counting element considered when calculating Unadjusted Function Points (UFP)?

a. Number of Operators in the code

b. Number of Operands in the code

c. User Inputs

d. Internal Data Groups (used internally by the application)

Correct Answer: c. User Inputs

QUESTION 23: (Based on Q23 Batch 2)

The size metric, Object Points, is particularly useful for estimating effort in projects that primarily involve:

a. Embedded systems programming (e.g., C/Assembly).

b. Traditional batch processing applications (e.g., COBOL).

c. Applications built with 4th Generation Languages (4GLs), like database applications.

d. Highly complex scientific modeling applications.

Correct Answer: c. Applications built with 4th Generation Languages (4GLs), like database applications.

QUESTION 24: (Based on Q24 Batch 2)

Calculate the Unadjusted Function Points (UFP) for: 40 User Outputs (Weight=5), 15 User Inquiries (Weight=4), and 10 Internal Logical Files (Weight=10).

a. 340

b. 360

c. 380

d. 400

Correct Answer: b. 360

QUESTION 25: (Based on Q25 Batch 2)

If a software project's primary metric for measurement is its size, what is the secondary, resultant metric that is most directly derived from the size and productivity rate?

a. Duration

b. Risk

c. Effort

d. Quality

Correct Answer: c. Effort

QUESTION 26: (Based on Q26 Batch 3)

Which of the following is NOT typically categorized as overhead in a software project?

a. Cost of office supplies like paper and toner

b. Rent for the dedicated project office space

c. Staff salary for team members directly on the project

d. Utility costs (e.g., water, gas) for the building

Correct Answer: c. Staff salary for team members directly on the project

QUESTION 27: (Based on Q27 Batch 3)

The formula $\text{Effort} = \frac{\text{Size}}{\text{Productivity}}$ is most commonly used in which phase of project management?

a. Risk Management

b. Scheduling

c. Effort Estimation

d. Quality Assurance

Correct Answer: c. Effort Estimation

QUESTION 28: (Based on Q28 Batch 3)

If a project's cost is derived mainly from a high-level model based on system characteristics (e.g., type of system, complexity), the method being used is most likely:

a. Analogy-Based Method

b. Price to Win

c. Parametric Models

d. Expert Judgment

Correct Answer: c. Parametric Models

QUESTION 29: (Based on Q29 Batch 3)

Which statement is TRUE concerning the nature of Algorithmic Estimation Models?

a. They primarily used for preliminary, high-level estimates.

b. They struggle to handle unique project-specific conditions (e.g., exceptional skill match).

c. They produce non-repeatable results when run with the same inputs.

d. They are slow to execute once the input data is available.

Correct Answer: b. They struggle to handle unique project-specific conditions (e.g., exceptional skill match).

QUESTION 30: (Based on Q30 Batch 3)

A project size is 90,000 LOC. The project requires 150 person-months of effort. What is the implied productivity rate in SLOC/person-month?

a. 400 SLOC/person-month

b. 500 SLOC/person-month

c. 600 SLOC/person-month

d. 800 SLOC/person-month

Correct Answer: c. 600 SLOC/person-month

QUESTION 31: (Based on Q31 Batch 3)

Which project document is the starting point for calculating both Unadjusted Function Points (UFP) and the Value Adjustment Factor (VAF)?

a. System Design Document (SDD)

b. Software Requirements Specification (SRS)

c. Acceptance Test Plan

d. Configuration Management Plan

Correct Answer: b. Software Requirements Specification (SRS)

QUESTION 32: (Based on Q32 Batch 3)

If the sum of the Degree of Influence (DI) for the 14 General System Characteristics (GSCs) is 35, what is the Value Adjustment Factor (VAF)?

a. 0.95

b. 1.00

c. 1.07

d. 1.14

Correct Answer: b. 1.00

QUESTION 33: (Based on Q33 Batch 3)

Which characteristic is TRUE of Function Point Analysis (FPA)?

a. It is highly dependent on the programming language chosen.

b. It implicitly accounts for algorithmic complexity.

c. It is a size metric that focuses on functional requirements.

d. It is difficult for clients to understand the count elements.

Correct Answer: c. It is a size metric that focuses on functional requirements.

QUESTION 34: (Based on Q34 Batch 3)

The formula for calculating the Adjusted Function Point (AFP) from Unadjusted Function Points (UFP) and Value Adjustment Factor (VAF) is:

a. $\text{AFP} = \text{UFP} \times \text{VAF}$

b. $\text{AFP} = \text{UFP} + \text{VAF}$

c. $\text{AFP} = \text{UFP} / \text{VAF}$

d. $\text{AFP} = \text{UFP} \times (\text{VAF} - 0.65)$

Correct Answer: a. $\text{AFP} = \text{UFP} \times \text{VAF}$

QUESTION 35: (Based on Q35 Batch 3)

In a project, if the effort is 100 person-months and the productivity is 0.5 KLOC/person-month, what is the total size of the project in LOC?

a. 50,000 LOC

b. 100,000 LOC

c. 150,000 LOC

d. 200,000 LOC

Correct Answer: a. 50,000 LOC

QUESTION 36: (Based on Q36 Batch 3)

Which component is counted when estimating Object Points?

a. Number of algorithms

b. Number of screens

c. Number of operands in the code

d. Number of operators in the code

Correct Answer: b. Number of screens

QUESTION 37: (Based on Q37 Batch 3)

An estimation method that is driven by external constraints, primarily market competition, rather than internal project metrics is:

a. Parametric Models

b. Analogy-Based Method

c. Price to Win

d. Delphi Technique

Correct Answer: c. Price to Win

QUESTION 38: (Based on Q38 Batch 3)

In Function Point Analysis, which counting element is classified as an External Interface File (EIF)?

a. A master database table maintained by the system.

b. A report generated and sent to a user.

c. Logical data groups referenced by the application but maintained by another application.

d. Data groups that enter the system from the user interface.

Correct Answer: c. Logical data groups referenced by the application but maintained by another application.

QUESTION 39: (Based on Q39 Batch 3)

If all 14 General System Characteristics are rated with a Degree of Influence (DI) of 2, what is the resulting Total Degree of Influence (TDI)?

a. 14

b. 28

c. 42

d. 56

Correct Answer: b. 28

QUESTION 40: (Based on Q40 Batch 3)

Using average weighting factors, calculate the UFP for: 50 User Inputs (Weight=4) and 5 External Interface Files (Weight=7).

a. 200

b. 235

c. 270

d. 350

Correct Answer: b. 235

QUESTION 41: (Based on Q41 Batch 3)

The basic size of a software project is essential because it is used as the basis for calculating:

a. Risk Factor

b. Effort

c. Quality Level

d. Staff Morale

Correct Answer: b. Effort

QUESTION 42: (Based on Q42 Batch 3)

Which estimation technique relies on structured consensus, where experts iteratively refine their estimates anonymously?

a. Analogy-Based Method

b. Basic Expert Judgment

c. Delphi Estimation

d. COCOMO Model

Correct Answer: c. Delphi Estimation

QUESTION 43: (Based on Q43 Batch 3)

Which statement about Function Point Analysis (FPA) training is TRUE?

a. FPA can be applied accurately without any formal training.

b. FPA requires training to ensure consistent and accurate counting.

c. FPA counting is intuitive and doesn't rely on strict rules.

d. Certification is generally not required for FPA counters.

Correct Answer: b. FPA requires training to ensure consistent and accurate counting.

QUESTION 44: (Based on Q44 Batch 3)

If a project is estimated to have 300 Adjusted Function Points (AFP) and the historical productivity rate is 10 FP/person-month, what is the required effort?

a. 15 person-months

b. 20 person-months

c. 30 person-months

d. 40 person-months

Correct Answer: c. 30 person-months

QUESTION 45: (Based on Q45 Batch 3)

The primary input to the calculation of Value Adjustment Factor (VAF) is the:

a. Complexity of internal algorithms.

b. Total degree of influence of the general system characteristics (GSCs).

c. Number of user interface screens.

d. Project team's average skill level.

Correct Answer: b. Total degree of influence of the general system characteristics (GSCs).

QUESTION 46: (Based on Q46 Batch 3)

Which of the following is an example of an Internal Logical File (ILF) in FPA?

a. A report generated and sent to a user.

b. A data set read from a third-party legacy system.

c. A master database table maintained by the system.

d. A temporary scratchpad file used internally by the application.

Correct Answer: c. A master database table maintained by the system.

QUESTION 47: (Based on Q47 Batch 3)

A highly complex system requires an estimated 1,200 person-months of effort. If the project duration is scheduled for 24 months, what is the required average team size (in persons)?

a. 20 persons

b. 30 persons

c. 50 persons

d. 60 persons

Correct Answer: c. 50 persons

QUESTION 48: (Based on Q48 Batch 3)

Which measure of work is generally considered the most objective as it is tied directly to the implemented code structure?

a. Lines of Code (LOC)

b. Function Points (FP)

c. Object Points

d. Use Case Points

Correct Answer: a. Lines of Code (LOC)

QUESTION 49: (Based on Q49 Batch 3)

The Analogy-Based Method is most reliable when:

a. The new project is significantly different from all previous projects.

b. There is a strong, quantifiable similarity between the new project and the historical project.

c. Only the expert judgment is used, with no quantitative data.

d. The historical project was perfectly managed and tracked.

Correct Answer: b. There is a strong, quantifiable similarity between the new project and the historical project.

QUESTION 50: (Based on Q50 Batch 3)

If the total UFP for a project is 400 and the VAF is 1.15, what is the Adjusted Function Point (AFP) count?

a. 347.8

b. 400

c. 460

d. 515

Correct Answer: c. 460

QUESTION 51: (Based on Q51 Batch 4)

The process of identifying, analyzing, and responding to project risks is known as:

a. Change Control

b. Stakeholder Management

c. Risk Management

d. Quality Assurance

Correct Answer: c. Risk Management

QUESTION 52: (Based on Q52 Batch 4)

What is the most widely used metric for measuring product quality in software engineering?

a. Lines of Code (LOC)

b. Defects/KLOC

c. Function Points/Person-Month

d. Cost of Quality

Correct Answer: b. Defects/KLOC

QUESTION 53: (Based on Q53 Batch 4)

The Critical Path Method (CPM) is used in scheduling to determine which of the following?

a. The total number of project resources required.

b. The activities that have zero slack or float.

c. The total project effort in person-months.

d. The project's financial budget.

Correct Answer: b. The activities that have zero slack or float.

QUESTION 54: (Based on Q54 Batch 4)

In COCOMO II, which mode of development represents the highest level of complexity and coupling?

a. Organic

b. Semi-Detached

c. Embedded

d. Distributed

Correct Answer: c. Embedded

QUESTION 55: (Based on Q55 Batch 4)

The formula $\text{Risk Exposure} = \text{Probability of Occurrence} \times \text{Impact}$ is used in which step of risk management?

a. Risk Identification

b. Risk Monitoring

c. Quantitative Risk Analysis

d. Risk Mitigation

Correct Answer: c. Quantitative Risk Analysis

QUESTION 56: (Based on Q56 Batch 4)

Which of the following is a Human Factor or Cost Driver in algorithmic cost models (like COCOMO)?

a. Product Reliability and Complexity

b. Analyst Capability

c. Required Development Schedule

d. Development Facility

Correct Answer: b. Analyst Capability

QUESTION 57: (Based on Q57 Batch 4)

The Earned Value (EV) metric in Earned Value Management (EVM) represents:

a. The actual cost incurred for the work performed.

b. The budgeted cost for the work scheduled.

c. The budgeted cost for the work performed.

d. The difference between budgeted cost and actual cost.

Correct Answer: c. The budgeted cost for the work performed.

QUESTION 58: (Based on Q58 Batch 4)

A key component of Software Configuration Management (SCM) is:

a. Financial Reporting

b. Version Control

c. Requirements Elicitation

d. Project Scheduling

Correct Answer: b. Version Control

QUESTION 59: (Based on Q59 Batch 4)

In an organization's maturity assessment, a process that is characterized as Repeatable but not yet well-defined is at which CMM/CMMI level?

a. Initial (Level 1)

b. Managed (Level 2)

c. Defined (Level 3)

d. Quantitatively Managed (Level 4)

Correct Answer: b. Managed (Level 2)

QUESTION 60: (Based on Q60 Batch 4)

Which activity is typically performed LAST in a standard software project lifecycle?

a. Requirements Analysis

b. Integration Testing

c. Maintenance

d. System Design

Correct Answer: c. Maintenance

QUESTION 61: (Based on Q61 Batch 4)

Which of the following is a formal technique used for Requirements Elicitation?

a. Joint Application Development (JAD) Sessions

b. Timeboxing and Iteration

c. Cost Benefit Analysis

d. Resource Leveling

Correct Answer: a. Joint Application Development (JAD) Sessions

QUESTION 62: (Based on Q62 Batch 4)

A project schedule is said to be resource-constrained if:

a. The effort is higher than budgeted.

b. The duration is dictated by the availability of resources.

c. The tasks are all on the critical path.

d. The duration is dictated by the longest sequence of tasks.

Correct Answer: b. The duration is dictated by the availability of resources.

QUESTION 63: (Based on Q63 Batch 4)

The primary purpose of a Work Breakdown Structure (WBS) is to:

a. Assign specific employees to tasks.

b. Detail the chronological order of tasks.

c. Decompose the total project scope into manageable work packages.

d. Calculate the project's financial budget.

Correct Answer: c. Decompose the total project scope into manageable work packages.

QUESTION 64: (Based on Q64 Batch 4)

Which technique involves shifting the risk to a third party, such as purchasing insurance?

a. Risk Avoidance

b. Risk Transference

c. Risk Acceptance

d. Risk Reduction

Correct Answer: b. Risk Transference

QUESTION 65: (Based on Q65 Batch 4)

The metric Planned Value (PV) in EVM is also known as:

a. Budgeted Cost of Work Performed (BCWP)

b. Actual Cost of Work Performed (ACWP)

c. Budget at Completion (BAC)

d. Budgeted Cost of Work Scheduled (BCWS)

Correct Answer: d. Budgeted Cost of Work Scheduled (BCWS)

QUESTION 66: (Based on Q66 Batch 4)

Which of the following is an example of a Process Metric in software management?

a. Defects per KLOC

b. Mean Time Between Failures (MTBF)

c. Project Effort (Person-months)

d. System Response Time

Correct Answer: c. Project Effort (Person-months)

QUESTION 67: (Based on Q67 Batch 4)

The Schedule Performance Index (SPI) is calculated as:

a. $\text{SPI} = \text{EV} / \text{AC}$

b. $\text{SPI} = \text{EV} / \text{PV}$

c. $\text{SPI} = \text{PV} / \text{EV}$

d. $\text{SPI} = \text{EV} - \text{PV}$

Correct Answer: b. $\text{SPI} = \text{EV} / \text{PV}$

QUESTION 68: (Based on Q68 Batch 4)

An effective Quality Assurance (QA) plan primarily focuses on:

a. Defect Detection (Testing)

b. Defect Prevention

c. Final Product Acceptance

d. Bug Fixing

Correct Answer: b. Defect Prevention

QUESTION 69: (Based on Q69 Batch 4)

In resource leveling, the primary goal is to:

a. Shorten the project duration.

b. Reduce the overall project cost.

c. Smooth out the peaks and valleys of resource utilization.

d. Increase the probability of project success.

Correct Answer: c. Smooth out the peaks and valleys of resource utilization.

QUESTION 70: (Based on Q70 Batch 4)

The software cost model that emphasizes the reuse of existing components and accounts for maintenance effort is:

a. Original COCOMO

b. COCOMO II

c. Putnam Model

d. Function Point Analysis

Correct Answer: b. COCOMO II

QUESTION 71: (Based on Q71 Batch 4)

Which of the following is a key input to defining the project Scope?

a. Project Team Structure

b. Product Scope Description

c. Risk Register

d. Work Breakdown Structure

Correct Answer: b. Product Scope Description

QUESTION 72: (Based on Q72 Batch 4)

When a project's Schedule Variance ($\text{SV} = \text{EV} - \text{PV}$) is a negative value, it indicates the project is:

a. Over budget

b. Under budget

c. Ahead of schedule

d. Behind schedule

Correct Answer: d. Behind schedule

QUESTION 73: (Based on Q73 Batch 4)

The quality concept that focuses on ensuring the product is developed correctly (conformance to requirements) is:

a. Quality Planning

b. Quality Assurance

c. Quality Control

d. Quality Management

Correct Answer: c. Quality Control

QUESTION 74: (Based on Q74 Batch 4)

When performing Stakeholder Analysis, which attribute is used to classify stakeholders?

a. Project Duration

b. Power

c. Resource Skill Level

d. Project Budget

Correct Answer: b. Power

QUESTION 75: (Based on Q75 Batch 4)

A Milestone in a project schedule is defined as:

a. A task that must be completed first.

b. A task with an assigned effort and duration.

c. A significant point or event in the project, typically with zero duration.

d. The phase of the project with the highest resource usage.

Correct Answer: c. A significant point or event in the project, typically with zero duration.